Pivotal PDF Tests
April 2nd, 2012 to May 20th, 2012

---
A Simple Story
As a PivotalPDF user I would like to have my story output to a PDF document so that I can couple them with other project documentation.
- Accepted: May 4th, 2012
- Duration: 1 day
- Size: 1 point

---
A Multi Paragraph Story
As a PivotalPDF user I would like to have my multi-paragraph stories output in the same layout as they appear in Pivotal Tracker, so that I get what I'm expecting.
- Accepted: May 4th, 2012
- Duration: 1 day

---
Full Story Document
As a Pivotal PDF user I would like to have my stories output in a document format that shows the details of each story, so that I can archive the information with the deployment details.
- Started: May 17th, 2012
- Anticipate Completion Before: May 20th, 2012

---
Abbreviated Story Document
As a Pivotal PDF user I would like my stories to be output in an abbreviated format so that I can quickly communicate the status of a project when Pivotal Tracker is not available.
- Scheduled For May 21st Sprint
- Size: 2 points

---
An Icebox Story
As a PivotalPDF user I would like to have icebox stories associated with my Icebox.
- In the icebox
- Unestimated